Portable Impedance Tomography System
Mid-Term Status
Ashton Johnson
CPE621 Advanced Embedded Systems
Electrical and Computer Engineering
The University of Alabama in Huntsville

---
Scenario

---
Analog Section

---
Analog Front End
R. Harder, A. Diedrich, J. S. Whitfield, M. S. Buchowski, J. B. Pietsch, and F. J. Baudenbacher, “Smart Multi-Frequency Bioelectrical Impedance Spectrometer for BIA and BIVA Applications,” IEEE Transactions on Biomedical Circuits and Systems, vol. 10, no. 4, pp. 912–919, Aug. 2016.

---
Analog Front End
U. Pliquett and A. Barthel, “Interfacing the AD5933 for bio-impedance measurements with front ends providing galvanostatic or potentiostatic excitation,” J. Phys.: Conf. Ser., vol. 407, no. 1, p. 012019, 2012.

---
Analog Front End
F. Seoane, J. Ferreira, J. J. Sanchéz, and R. Bragós, “An analog front-end enables electrical impedance spectroscopy system on-chip for biomedical applications,” Physiol. Meas., vol. 29, no. 6, p. S267, 2008.

---
PCBA OSH Park Order
$30.80 for 3
Top View
Bottom View

---
PCBA 3D View
Top View
Bottom View

---
Milestones
1. Hardware
    1. ☑Platform Selection (19 SEP)
      1. Cypress PsoC BLE Module
      2. Digilent Zybo (Xilinx Zynq-7000 SoC)
    2. ☑Schematic Design & Layout Complete (26 SEP)
      1. DRC Checks Competed
      2. DFM Checks Completed
    3. ☐PCB Ordered (None Specified)(18 OCT)
    4. ☐PCB Assembly Complete (10 OCT) (13 NOV)
    5. ☐PCB Checkout Complete (24 OCT)(20 NOV)

---
Milestones
1. Software
    1. ☑ Driver Development
      1. ☑ AD5933
      2. ☑ Analog Mux
    2. ☐ Application State Machine (30 OCT)
    3. ☐ Device Targeted Code
      1. ☐ BLE I/F (6 NOV)
      2. ☐ UART Debug I/F (6 NOV)
    4. ☐ Android Application Code (20 NOV)

---
 Device System States

---
Software Development
AD5933 Driver (ad5933/ad5933.h)
uint8_t	ad5933_Init (ad5933_deviceConfig *config)
uint8_t	ad5933_PerformFrequencySweep (ad5933_deviceConfig *config, uint32_t startFreq, uint32_t incrementFreq, uint16_t numOfIncrements, uint16_t *realArray, uint16_t *imagArray)
uint8_t	ad5933_ConvertFreq (ad5933_deviceConfig *config, uint32_t desiredFreq, uint8_t *freqMsb, uint8_t *freqMid, uint8_t *freqLsb)
uint8_t	ad5933_SetStartFreq (ad5933_deviceConfig *config, uint32_t desiredFreq)
uint8_t	ad5933_SetIncrFreq (ad5933_deviceConfig *config, uint32_t desiredFreq)
uint8_t	ad5933_SetIncrCount (ad5933_deviceConfig *config, uint16_t incrNum)
uint8_t	ad5933_SetSettleTime (ad5933_deviceConfig *config, uint16_t cycles, uint8_t factor)
uint8_t	ad5933_GetStatus (ad5933_deviceConfig *config, uint8_t *result)
uint8_t	ad9533_WaitForValidTemp (ad5933_deviceConfig *config)
uint8_t	ad9533_WaitForValidImpedance (ad5933_deviceConfig *config)
uint8_t	ad9533_WaitForSweepComplete (ad5933_deviceConfig *config)
uint8_t	ad5933_ReadRealResult (ad5933_deviceConfig *config, int16_t *real)
uint8_t	ad5933_ReadImagResult (ad5933_deviceConfig *config, int16_t *imag)
uint8_t	ad5933_InitWithStartFreq (ad5933_deviceConfig *config)
uint8_t	ad5933_StartSweep (ad5933_deviceConfig *config)
uint8_t	ad5933_IncrementFreq (ad5933_deviceConfig *config)
uint8_t	ad5933_RepeatFreq (ad5933_deviceConfig *config)
uint8_t	ad5933_MeasureTemp (ad5933_deviceConfig *config)
uint8_t	ad5933_PowerDown (ad5933_deviceConfig *config)
uint8_t	ad5933_Standby (ad5933_deviceConfig *config)
uint8_t	ad5933_Stop (ad5933_deviceConfig *config)
uint8_t	ad5933_SetPGAx1 (ad5933_deviceConfig *config)
uint8_t	ad5933_SetPGAx5 (ad5933_deviceConfig *config)
uint8_t	ad5933_SetVoutRange (ad5933_deviceConfig *config, uint8_t range)

---
Software Development
Analog Mux Driver (amux/hal/gpio_hal.h)
uint32_t	Amux_Init(const Gpio_deviceConfig *config, uint8_t selection)
uint32_t	Amux_SetTx(const Gpio_deviceConfig *config, uint8_t selection)
uint32_t	Amux_SetRx(const Gpio_deviceConfig *config, uint8_t selection)
HAL Required Functions
(amux/hal/gpio_hal.h)
uint32_t	Gpio_Init(const Gpio_deviceConfig *config);
uint32_t	Gpio_Write(const Gpio_ConfigType *config, uint8_t value, uint8_t mask)
(ad5933/hal/iic_hal.h)
void	Iic_Init (const Iic_ConfigType *config)
uint8_t	Iic_RxByte (const Iic_ConfigType *config, const uint8_t addr, const uint8_t reg, uint8_t *rxValue)
uint8_t	Iic_TxByte (const Iic_ConfigType *config, const uint8_t addr, const uint8_t reg, const uint8_t txValue)
uint32_t	Gpio_Write(const Gpio_ConfigType *config, uint8_t value, uint8_t mask)
Hal functions must implemented for each target